WHERE CREATIVITY MEETS INNOVATION

BUSINESS PROPOSAL

Website Redesign

& CMS Proposal

A complete, modern redesign of your school website — pages, event gallery, CMS and more

DESIGN  •  FRONT END  •  CMS  •  PORTAL INTEGRATION

| PREPARED FOR Brig (R) Ejaz Ahmed Najaf School Website Project | PREPARED BY Rohan Bin Ejaz Solvexa Agency | DATE 6 October 2026 Confidential proposal |
| --- | --- | --- |

CONTENTS

WHAT'S INSIDE

| 01 | Cover Letter | 07 | Backend, LMS & Teacher Portal Integration |
| --- | --- | --- | --- |
| 02 | About Solvexa | 08 | Additional Pages & Custom Work |
| 03 | Understanding Your Needs | 09 | Project Timeline |
| 04 | Proposed Website Structure | 10 | Terms & Payment |
| 05 | Key Features | 11 | Our Team |
| 06 | Packages & Pricing | 12 | Conclusion & Next Steps |

CONTACT info.solvexa@gmail.com ¦ +92 343 5559340 ¦ +92 328 8521417

SECTION 01

COVER LETTER

6 October 2026

To:

Brig (R) Ejaz Ahmed Najaf

School Administration

Subject: Proposal for School Website Redesign & Content Management System

Dear Brigadier Ejaz Ahmed Najaf,

Thank you for giving Solvexa the opportunity to present this proposal for the redesign of your school website. A school website is the first impression parents, students and the wider community have of an institution, and it should reflect the discipline, quality and character of the school behind it.

We propose to redesign the complete front end of your website: a clean, modern look; a properly structured About section; an event gallery; and all the inner pages a school needs, built to work well on mobile phones, where most parents browse.

To keep the website fresh without technical help, we also offer an optional Content Management System (CMS). With it, your team can add events, create new sections, upload images and update content on their own, supported by a clear CMS guide. If you later need your LMS, teacher portal or backend connected to the new front end, we can do that too.

This proposal sets out the scope, packages and pricing in simple terms, so you can choose exactly what suits the school.

Sincerely,

Rohan Bin Ejaz

Solvexa Agency

info.solvexa@gmail.com  |  +92 343 5559340

SECTION 02

ABOUT SOLVEXA

Solvexa is a digital marketing and technology agency with over 2 years of experience delivering innovative, impact-driven digital solutions. Our expertise spans web and app development, graphic design, video editing, SEO, social media management and digital marketing.

We specialize in building modern, scalable and high-performance websites that help organizations build trust and reach more people.

Core Values

- Innovation: Modern technologies to deliver cutting-edge solutions

- Transparency: Clear communication and honest pricing

- Impact: Websites that make a real difference

- Excellence: Attention to detail and commitment to quality

Relevant Portfolio

| CLIENT | INDUSTRY | PROJECT TYPE | STATUS |
| --- | --- | --- | --- |
| Noor Educational System | Education | Full Website | Completed |
| SportBook | Sports / Tech | Booking Platform | Completed |
| RentEase | Real Estate | Rental Platform | Completed |
| Perfume Palace | E-commerce | Online Store | Completed |
| Tayyab Autos | Automotive | Business Website | Completed |

SECTION 03

UNDERSTANDING YOUR NEEDS

Based on our discussion, you would like a complete front-end redesign of your school website, with proper pages and a professional look, and the option of a CMS so the school can manage its own content. This is how we have translated those needs into a solution:

| YOUR NEED | OUR SOLUTION |
| --- | --- |
| Modern, professional look | Fully redesigned front end with a clean, consistent school identity |
| A proper About page | Dedicated About section: introduction, mission & vision, leadership messages, history |
| Events and gallery | Event pages and a categorized photo gallery with full-screen viewing |
| All the proper pages | Complete set of inner pages a school needs (see Section 04) |
| Easy content updates | Optional CMS to add events, sections and images without a developer |
| Guidance for staff | Written CMS guide plus a short hands-on walkthrough |
| Connect existing systems | Optional integration of LMS, teacher portal or backend with the new front end |

Design Approach

- Clean, modern layout that reflects the school’s identity and values

- Mobile-first design, so the site looks right on phones, tablets and desktops

- Simple navigation for parents, students and visitors

- Fast loading pages with good SEO foundations

SECTION 04

PROPOSED WEBSITE STRUCTURE

The redesign covers the following pages and sections. We will finalize the exact list together with you before design begins.

| SECTION | PAGES & COMPONENTS |
| --- | --- |
| Home | Hero banner, school highlights, quick facts, latest news and events, principal’s message, call-to-action buttons |
| About Us | Introduction, mission & vision, history, leadership and principal’s message, school values |
| Academics | Sections and classes, curriculum overview, academic calendar, examination information |
| Admissions | Admission information, eligibility, fee information, inquiry form |
| Events | Upcoming and past events, individual event pages |
| Gallery | Categorized photo gallery (events, sports, campus life), full-screen lightbox viewing |
| Facilities & Activities | Campus facilities, sports, co-curricular activities, clubs |
| News & Announcements | Latest notices and school news |
| Contact Us | Contact form, address and map, phone and email, social media links |

SECTION 05

KEY FEATURES

5.1 Modern UI/UX Design

- Custom design with consistent colors, typography and icons

- Smooth, professional layouts for every page

- Easy-to-use menu structure

5.2 Event Gallery

- Photos organized by event and category

- Full-screen lightbox viewing

- Fast loading with optimized images

5.3 Mobile Responsive

- Pixel-perfect on phones, tablets and desktops

- Touch-friendly navigation and forms

5.4 SEO & Performance

- Meta tags and clean URL structure for every page

- Image compression and lazy loading for faster pages

- Basic Google Analytics setup on request

5.5 Contact & Communication

- Contact and admission inquiry forms

- Floating WhatsApp button for quick parent communication (optional)

SECTION 06

PACKAGES & PRICING

We offer two clear packages. All prices are in Pakistani Rupees (PKR).

|  | PACKAGE A: REDESIGN | PACKAGE B: REDESIGN + CMS |
| --- | --- | --- |
| Price | PKR 25,000 | PKR 40,000 |
| Complete front-end redesign | Included | Included |
| About, Events, Gallery & inner pages | Included | Included |
| Mobile responsive + SEO basics | Included | Included |
| Content Management System (CMS) | — | Included |
| Manage events, sections & images yourself | — | Included |
| CMS guide / documentation | — | Included |
| Staff walkthrough session | — | Included |

Package A — Website Redesign: PKR 25,000

A complete redesign of your school website front end, with all proper pages.

| # | COMPONENT | COST (PKR) |
| --- | --- | --- |
| 1 | UI/UX Design: custom modern design for all pages | 7,000 |
| 2 | Front-end Development: Home, About, Events, Gallery and inner pages | 13,000 |
| 3 | Mobile Responsiveness, SEO Basics & Testing | 3,000 |
| 4 | Deployment & Launch Support | 2,000 |
|  | TOTAL — PACKAGE A | PKR 25,000 |

Package B — Redesign + CMS: PKR 40,000

Everything in Package A, plus a Content Management System so your team can manage the website independently.

| # | COMPONENT | COST (PKR) |
| --- | --- | --- |
| 1 | Everything in Package A (full website redesign) | 25,000 |
| 2 | CMS Setup & Integration with the new front end | 9,000 |
| 3 | Manage events, new sections and image uploads through the CMS | 3,000 |
| 4 | CMS Guide (written documentation) & staff walkthrough | 3,000 |
|  | TOTAL — PACKAGE B | PKR 40,000 |

Note: Prices cover the scope listed in this proposal. Anything beyond it is quoted separately (see Sections 07 and 08). No hidden charges.

SECTION 07

BACKEND, LMS & TEACHER PORTAL INTEGRATION

If your school already uses a backend system, an LMS (Learning Management System) or a teacher portal, we can connect it with the redesigned front end so everything works together smoothly.

INTEGRATION ADD-ON — PKR 10,000 Integration of your backend, LMS or teacher portal with the new front end.

What This Includes

- Linking the new website with your existing backend, LMS or teacher portal

- Login and navigation links placed properly inside the new design

- Testing that the connection works correctly on desktop and mobile

- Basic handover notes on how the integration works

What We Need From You

- Access or documentation of the system to be integrated (API details or the vendor’s contact)

- A point of contact who can answer technical questions about the existing system

Good to Know

- The integration add-on is available with either Package A or Package B

- Complex or heavily customized systems may need a separate quote, which we will discuss with you before any work begins

SECTION 08

ADDITIONAL PAGES & CUSTOM WORK

The packages above cover the pages and features listed in this proposal. If, now or in the future, you would like more pages, more sections or more features, we are happy to add them. The cost depends on the amount of work involved.

| REQUEST | HOW IT IS HANDLED |
| --- | --- |
| Additional pages or sections | Quoted based on the number and complexity of pages |
| New features | Quoted separately after we understand the requirement |
| Backend / LMS / portal integration | PKR 10,000 (see Section 07) |
| Later changes after launch | Quoted separately, or handled through a maintenance arrangement if you prefer |

OUR PROMISE We will always share the cost with you in writing before starting any extra work. Nothing is added to your bill without your approval.

SECTION 09

PROJECT TIMELINE

Estimated timelines from the date of kickoff and receipt of content (text and photos):

| PACKAGE | ESTIMATED TIME | INCLUDES |
| --- | --- | --- |
| Package A: Redesign | About 2 weeks | Design, development, testing and launch |
| Package B: Redesign + CMS | About 3 weeks | Design, development, CMS setup, guide and launch |

Project Stages

| STAGE | ACTIVITY | DELIVERABLE |
| --- | --- | --- |
| 1. Kickoff | Confirm scope, pages and content requirements | Project plan |
| 2. Design | Design of Home page and inner pages | Design mockups |
| 3. Approval | Your review and feedback on the design | Approved design |
| 4. Development | Build all pages, gallery and events | Working website |
| 5. CMS (Package B) | CMS setup, content structure and guide | CMS + guide |
| 6. Testing & Launch | Mobile and browser testing, then go-live | Live website |
| 7. Handover | Walkthrough and final handover | Complete handover |

POST-LAUNCH SUPPORT 7 days of dedicated monitoring and bug fixes after launch at no additional charge.

SECTION 10

TERMS & PAYMENT

| ITEM | DETAILS |
| --- | --- |
| Payment Schedule | 50% advance to start the project; 50% on completion, before final handover |
| Payment Method | Bank transfer or other method agreed with you |
| Design Revisions | Reasonable revisions during the design approval stage are included |
| Content | Text, logos and photos to be provided by the school; we will help organize them |
| Domain & Hosting | Third-party costs (domain, hosting) are paid by the school; we will guide you on the best options |
| Proposal Validity | 30 days from the date of this proposal |

Prices in this proposal are in Pakistani Rupees (PKR).

SECTION 11

OUR TEAM

A dedicated team will work on your project to ensure focused attention and quick communication.

| ROLE | NAME | EXPERIENCE | RESPONSIBILITIES |
| --- | --- | --- | --- |
| Project Manager | Ammar Ahmad | 3+ years | Client communication, project oversight, delivery |
| Lead Developer | Rohan Bin Ejaz | 3+ years | Front-end development, CMS and integration |
| UI/UX Designer | Abdullah | 2+ years | Visual design, mockups, design system |

Communication Plan

- Weekly Updates: Progress update every week by email or WhatsApp

- Review Calls: Video or phone calls at key milestones

- Urgent Queries: Response within 24 hours

- Preview Access: You can preview the site during development

SECTION 12

CONCLUSION & NEXT STEPS

Solvexa is proud to present this proposal for the redesign of your school website. We are committed to delivering a website that reflects the school’s standards and serves its parents, students and staff well.

Why Solvexa

| YOUR NEED | OUR COMMITMENT |
| --- | --- |
| Professional, modern website | Custom design with a clean, consistent look |
| Works on every device | Mobile-first design, tested across devices |
| Easy to manage | Optional CMS with a clear guide |
| Connected systems | LMS, teacher portal or backend integration available for PKR 10,000 |
| Clear pricing | PKR 25,000 for redesign; PKR 40,000 with CMS |

Our Commitment

- A fast, good-looking website that works well on all devices

- A design that reflects the school with pride

- A system your team can manage independently (Package B)

- Transparent communication and pricing at every step

Next Steps

- Choose Package A or Package B, with or without the integration add-on

- Confirm acceptance and the advance payment

- Kickoff meeting within 2 working days of confirmation

Thank you for considering Solvexa. We look forward to your positive response.

Contact Us

Email: info.solvexa@gmail.com

Phone: +92 343 5559340  |  +92 328 8521417

Website: https://solvxa.github.io/website